Build log — 2026-08-17: first working scaffold

Built the first runnable slice of Recallie end-to-end in a Claude session (cloud sandbox), following the tech-stack and pedagogy docs already in this project. Source delivered to Chandana as recallie-app-src.tar.gz and pushed to GitHub. Summary below so a future session has context.

Repo

https://github.com/jayasingheck-afk/recallie-app — pushed and confirmed live 2026-08-17. Local dev copy on Chandana's Windows machine at C:\recallie-app.

What exists now

- Next.js 16 (App Router, TS, Tailwind v4) app named recallie-app.

- PostgreSQL schema (9 tables) matching the project's documented Prisma schema exactly — User, ParentChildLink, Skill, CurriculumSequenceEntry, ChildSkillState, ReviewEvent, Item, Session, Subscription — but implemented with Drizzle ORM, not Prisma.

- Full Year 3 Term 1 curriculum seeded: 25 Maths skills + 30 English skills, with AC/VIC/NSW mappings and the 10-week sequence, taken directly from the project's curriculum docs.

- Spaced-repetition engine (src/lib/spacedRepetition.ts) ported from the project's TypeScript pseudocode doc.

- Session builder (src/lib/sessionBuilder.ts) implementing the ~40/35/25 review/new/mixed allocation and same-skill interleave cap from the session-builder doc. As of the item-bank update below, it also excludes multi_part and open_response-tagged items from live sessions (see "Item bank expansion").

- API routes: GET /api/session/today, POST /api/reviews, GET /api/dashboard.

- Minimal UI: /child (one-item-at-a-time practice) and /parent/dashboard.

- Week 1 item bank: 62 items total (8 original hand-written samples + 54 newly generated — see below) across the 5 Week 1 skills, plus one demo parent/child, so the whole loop is testable with real variety, not just a handful of items.

- src/db/client.ts auto-detects local vs. managed Postgres (Neon/Supabase/RDS) and enables SSL accordingly — no manual config needed either way.

Key decision: Prisma → Drizzle

The sandbox environment could not reach binaries.prisma.sh (network allowlist covers npm registry only), so prisma init/migrate failed outright. Swapped to Drizzle ORM — same schema, same Postgres, no functional loss, and Drizzle was already named as an acceptable alternative in the project's own docs. If a future environment can reach Prisma's binaries and the team prefers Prisma, src/db/schema.ts is a straightforward translation back (it mirrors the documented Prisma models field-for-field).

Item bank expansion (this update)

Generated 54 new practice items for the 5 Week 1 skills (M3N01, M3M01, E3LY03, E3LA04, E3LY09) following the project's own Maths/English item-generation prompt templates — src/db/seed/week1-item-bank.json. Each item has answer key, 3–6 step step-by-step solution, 2–3 common misconceptions, 2 scaffolded hints, difficulty, and tags, in Australian English, growth-oriented language. Not yet human-reviewed — flagged as pending review in the file's own _note field and in the README, per the project's QA requirement that all AI-generated items get human review before children see them.

Grading-compatibility design decisions baked into this content:

- Explanatory/word-problem items keep answerKey to the core factual answer only (e.g. "Sunday", "kilograms"), with reasoning moved into stepByStepSolution — keeps them auto-gradable by the current string-match grader.

- A few items use array-valued answerKey to accept multiple valid phrasings (e.g. ["6000 + 500 + 0 + 9", "6000 + 500 + 9"]) — verified working via a live POST /api/reviews test.

- 4 multi_part items have object-valued answer keys (e.g. {"largest":"8520","smallest":"2058"}) — not compatible with the current grader.

- 2 items are genuinely open-ended creative writing (answerKey: "open response", tagged "open_response").

sessionBuilder.ts's item-pool query now excludes questionType = 'multi_part' and any item tagged 'open_response', so only auto-gradable items reach children. seed-demo.ts now loads both sample-items.json and week1-item-bank.json.

Delivered to Chandana as a git patch (recallie-week1-items.patch, format-patch of a single commit) rather than a full tarball, since her local C:\recallie-app copy already tracks this repo via git. She applies it with git apply and pushes herself — sandbox git still can't push directly to her GitHub repo (token scoping), same as the initial scaffold.

Verified working (smoke-tested via curl + tsc against the sandbox's local Postgres)

- npx tsc --noEmit clean across the whole app after all changes.

- Seeded the sandbox DB: Item table now has 62 rows (26 multiple_choice, 32 short_answer, 4 multi_part — multi_part correctly never appears in /api/session/today output).

- GET /api/session/today returns richer, varied sessions (8 items with real skill/question variety, vs. the old ~5-item ceiling) for both maths and english subjects.

- POST /api/reviews correctly grades an array-valued answerKey item (accepted a non-primary phrasing), updates ChildSkillState, returns step-by-step solution and a misconception.

- Code committed to the sandbox's local git (commit ee4a1d6) and exported as a patch file for Chandana to apply to her own tracked copy.

Known issue to resolve with Chandana

The "needs_attention" ("Area to give more attention") status triggers whenever stability <= 7 days, which — per the documented thresholds — is true for essentially every skill during its first 1–2 weeks, even after several correct answers in a row (traced manually: 6 straight correct fast answers only reached stability ≈5.6). So new skills default to looking like they "need attention" until they mature past a week. This is a faithful port of the documented algorithm, not a bug introduced during the build — but it may read as discouraging to parents/children if shipped as-is. Options to discuss: raise thresholds, add a distinct "still building" status for skills younger than N days/reviews, or accept it.

Explicit next steps (not yet built)

- Auth (Clerk) — pages currently hard-code the demo child ID, no login flow.

- Human review of the 54 newly generated items before they're considered production content.

- More item banks — only Week 1 (5 skills) has real content; Weeks 2–10 of Term 1, plus other terms/years, still need generating via the same prompt templates.

- Grading support for multi_part (object-valued answers) and open_response (rubric/teacher-review) items — currently generated but excluded from live sessions.

- Stripe subscriptions / free trial gating.

- Derive the child's current curriculum week from a real enrolment date (currently hard-coded to term 1 / week 1 in the session API).

- Gamification beyond points/streak (badges, progress map).

- Monthly parent report generation/email.

- Terms 2–4 and Years 1/2/4/5/6 curriculum sequences (only Year 3 Term 1 exists).

- Chandana hasn't yet connected a cloud Postgres (Neon/Supabase) to her local C:\recallie-app copy — .env there still needs a real DATABASE_URL before npm run dev will work locally (she is currently developing against local Postgres, which is fine for now).

Build log — 2026-08-17: first working scaffold

Built the first runnable slice of Recallie end-to-end in a Claude session (cloud sandbox), following the tech-stack and pedagogy docs already in this project. Source delivered to Chandana as recallie-app-src.tar.gz and pushed to GitHub. Summary below so a future session has context.

Repo

https://github.com/jayasingheck-afk/recallie-app — pushed and confirmed live 2026-08-17. Local dev copy on Chandana's Windows machine at C:\recallie-app.

What exists now

- Next.js 16 (App Router, TS, Tailwind v4) app named recallie-app.

- PostgreSQL schema (9 tables) matching the project's documented Prisma schema exactly — User, ParentChildLink, Skill, CurriculumSequenceEntry, ChildSkillState, ReviewEvent, Item, Session, Subscription — but implemented with Drizzle ORM, not Prisma. User now also has enrolledAt (see "Parent onboarding" below).

- Full Year 3 Term 1 curriculum seeded: 25 Maths skills + 30 English skills, with AC/VIC/NSW mappings, taken directly from the project's curriculum docs. Note: the weekly sequence (which skills are "new" each week) currently only has entries for Week 1 — see next steps.

- Spaced-repetition engine (src/lib/spacedRepetition.ts) ported from the project's TypeScript pseudocode doc.

- Session builder (src/lib/sessionBuilder.ts) implementing the ~40/35/25 review/new/mixed allocation and same-skill interleave cap from the session-builder doc. Excludes multi_part and open_response-tagged items from live sessions (see "Item bank expansion"). Term/week are no longer hard-coded — derived per child via curriculumWeek.ts.

- API routes: GET /api/session/today, POST /api/reviews, GET /api/dashboard, GET/POST /api/children.

- UI: /child (one-item-at-a-time practice, accepts ?childId=), /parent/dashboard (accepts ?childId=), /parent/children (add/list children, parent onboarding).

- Week 1 item bank: 62 items total (8 original hand-written samples + 54 generated) across the 5 Week 1 skills, plus a demo parent/child, so the whole loop is testable with real variety.

- src/db/client.ts auto-detects local vs. managed Postgres (Neon/Supabase/RDS) and enables SSL accordingly — no manual config needed either way.

Key decision: Prisma → Drizzle

The sandbox environment could not reach binaries.prisma.sh (network allowlist covers npm registry only), so prisma init/migrate failed outright. Swapped to Drizzle ORM — same schema, same Postgres, no functional loss, and Drizzle was already named as an acceptable alternative in the project's own docs. If a future environment can reach Prisma's binaries and the team prefers Prisma, src/db/schema.ts is a straightforward translation back (it mirrors the documented Prisma models field-for-field).

Item bank expansion

Generated 54 new practice items for the 5 Week 1 skills (M3N01, M3M01, E3LY03, E3LA04, E3LY09) following the project's own Maths/English item-generation prompt templates — src/db/seed/week1-item-bank.json. Each item has answer key, 3–6 step step-by-step solution, 2–3 common misconceptions, 2 scaffolded hints, difficulty, and tags, in Australian English, growth-oriented language. Not yet human-reviewed — flagged as pending review in the file's own _note field and in the README, per the project's QA requirement that all AI-generated items get human review before children see them.

Grading-compatibility design decisions baked into this content:

- Explanatory/word-problem items keep answerKey to the core factual answer only (e.g. "Sunday", "kilograms"), with reasoning moved into stepByStepSolution — keeps them auto-gradable by the current string-match grader.

- A few items use array-valued answerKey to accept multiple valid phrasings (e.g. ["6000 + 500 + 0 + 9", "6000 + 500 + 9"]) — verified working via a live POST /api/reviews test.

- 4 multi_part items have object-valued answer keys (e.g. {"largest":"8520","smallest":"2058"}) — not compatible with the current grader.

- 2 items are genuinely open-ended creative writing (answerKey: "open response", tagged "open_response").

sessionBuilder.ts's item-pool query excludes questionType = 'multi_part' and any item tagged 'open_response', so only auto-gradable items reach children. seed-demo.ts loads both sample-items.json and week1-item-bank.json.

Parent onboarding + real curriculum-week derivation (this update)

Two MVP gaps closed together:

- Parent onboarding (/parent/children, GET/POST /api/children): parents can now add multiple children (name, year level, state) instead of every page hard-coding demo_child_1. /child and /parent/dashboard now read ?childId= from the URL, falling back to the demo child if absent. Still no real auth — every call runs as one hard-coded demo parent (demo_parent_1); adding Clerk later means swapping that id for the authenticated user's id, no other changes needed. Adding a child outside Year 3 succeeds but the API returns hasContent: false and the UI surfaces a "coming soon" note, since only Year 3 has curriculum content.

- Curriculum week derivation (src/lib/curriculumWeek.ts): added a User.enrolledAt column (migration 0001_add_enrolled_at.sql, backfilled for pre-existing rows) and a computeCurrentTermWeek(enrolledAt, now) helper (10-week terms), replacing the term: 1, week: 1 hard-code in /api/session/today. Currently clamped to term 1 / week 1 — deliberately, since that's the only week with real curriculumSequenceEntries + item content right now. Verified via a manual test: backdating a test child's enrolledAt by 25 days without the clamp caused an empty session (their computed week had no "new skill" entries and they had no prior review state to fall back on); with the clamp, they correctly get the Week 1 pool instead. Raising MAX_AVAILABLE_TERM/MAX_AVAILABLE_WEEK in that file is the only change needed once more weeks of content exist.

Delivered to Chandana as two sequential git patches (recallie-week1-items.patch, then recallie-parent-onboarding.patch) rather than tarballs, since her local C:\recallie-app copy tracks this repo via git. Apply with git apply <file> in order, then npm run db:migrate && npm run db:seed:demo, then commit/push herself — sandbox git still can't push directly to her GitHub repo (token scoping), same as the initial scaffold.

Verified working (smoke-tested via curl + tsc against the sandbox's local Postgres)

- npx tsc --noEmit clean across the whole app after all changes.

- Item bank: Item table has 62 rows (26 multiple_choice, 32 short_answer, 4 multi_part — multi_part correctly never appears in /api/session/today output); sessions are richer (8 items, real variety) for both subjects.

- POST /api/reviews correctly grades an array-valued answerKey item (accepted a non-primary phrasing), updates ChildSkillState, returns step-by-step solution + misconception.

- Parent onboarding: created a test child via POST /api/children, confirmed it appears in GET /api/children, confirmed their fresh session correctly computes term 1/week 1 (new skills), confirmed a Year 2 test child gets hasContent: false.

- Curriculum week clamp: confirmed the "backdated enrolment → empty session" edge case, then confirmed the fix (clamped week) resolves it — session still returns the Week 1 pool.

- All four pages (/, /child?childId=, /parent/dashboard?childId=, /parent/children) and all API routes return 200 against the sandbox's local Postgres.

- Two commits made to the sandbox's local git (ee4a1d6, 7d7278d) and exported as patch files for Chandana to apply to her own tracked copy.

Known issue to resolve with Chandana

The "needs_attention" ("Area to give more attention") status triggers whenever stability <= 7 days, which — per the documented thresholds — is true for essentially every skill during its first 1–2 weeks, even after several correct answers in a row (traced manually: 6 straight correct fast answers only reached stability ≈5.6). So new skills default to looking like they "need attention" until they mature past a week. This is a faithful port of the documented algorithm, not a bug introduced during the build — but it may read as discouraging to parents/children if shipped as-is. Options to discuss: raise thresholds, add a distinct "still building" status for skills younger than N days/reviews, or accept it.

Explicit next steps (not yet built)

- Auth (Clerk) — every add-child/dashboard/session call still runs as one hard-coded demo parent/child; no login flow. Schema already has clerkUserId ready for this.

- Human review of the 54 newly generated items before they're considered production content.

- More curriculum content — only Term 1 Week 1 has both sequence entries and items, for Year 3 only. Weeks 2–10, other terms, and other year levels still need generating via the same prompt templates; curriculumWeek.ts is ready to roll forward automatically once they exist (just raise its two constants).

- Grading support for multi_part (object-valued answers) and open_response (rubric/teacher-review) items — currently generated but excluded from live sessions.

- Stripe subscriptions / free trial gating.

- Gamification beyond points/streak (badges, progress map).

- Monthly parent report generation/email.

- Chandana hasn't yet connected a cloud Postgres (Neon/Supabase) to her local C:\recallie-app copy — .env there still needs a real DATABASE_URL before npm run dev will work locally (she is currently developing against local Postgres, which is fine for now).

Start local PostgreSQL and create recallie database

Scaffold Next.js 15 app (TypeScript + Tailwind)

Add Prisma schema and run initial migration

Implement spaced-repetition engine (lib/spacedRepetition.ts)

Seed Year 3 Maths & English curriculum (skills + 10-week sequence)

Build session builder + core API routes

Build minimal UI: child session screen + parent dashboard skeleton

Verify: run dev server, smoke-test API routes and pages

9

Generate Week 1 Maths item bank (2 skills)

10

Generate Week 1 English item bank (3 skills)

11

Seed new item bank into sandbox DB and verify session builder

12

Package item bank + seed script update for the user's local repo

recallie-app-src.tar.gz1-home.png2-child.png3-parent-dashboard.pngrecallie-week1-items.patchrecallie-parent-onboarding.patchbuild-log-2026-08-17.md

Recallie.com.au

Connectors

Web Search

Skills

Create a skill for this kind of task

Downloaded recallie-parent-onboarding.patch S

Build log — 2026-08-17/18: first working scaffold → gamification

Built the first runnable slice of Recallie end-to-end in a Claude session (cloud sandbox), following the tech-stack and pedagogy docs already in this project. Source delivered to Chandana as recallie-app-src.tar.gz and pushed to GitHub, then extended over several follow-up sessions via git patches. Summary below so a future session has context.

Repo

https://github.com/jayasingheck-afk/recallie-app — pushed and confirmed live 2026-08-17. Local dev copy on Chandana's Windows machine at C:\recallie-app.

What exists now

- Next.js 16 (App Router, TS, Tailwind v4) app named recallie-app.

- PostgreSQL schema (9 tables) matching the project's documented Prisma schema exactly — User, ParentChildLink, Skill, CurriculumSequenceEntry, ChildSkillState, ReviewEvent, Item, Session, Subscription — but implemented with Drizzle ORM, not Prisma. User also has enrolledAt (see "Parent onboarding").

- Full Year 3 Term 1 curriculum seeded: 25 Maths skills + 30 English skills, with AC/VIC/NSW mappings, taken directly from the project's curriculum docs. Note: the weekly sequence (which skills are "new" each week) currently only has entries for Week 1 — see next steps.

- Spaced-repetition engine (src/lib/spacedRepetition.ts) ported from the project's TypeScript pseudocode doc.

- Session builder (src/lib/sessionBuilder.ts) implementing the ~40/35/25 review/new/mixed allocation and same-skill interleave cap from the session-builder doc. Excludes multi_part and open_response-tagged items from live sessions. Term/week derived per child via curriculumWeek.ts instead of hard-coded.

- API routes: GET /api/session/today, POST /api/reviews, GET /api/dashboard, GET/POST /api/children, GET /api/gamification.

- UI: /child (one-item-at-a-time practice, accepts ?childId=, real persisted points/streak/badges), /parent/dashboard (accepts ?childId=, points/streak/badge shelf), /parent/children (add/list children, parent onboarding).

- Gamification (src/lib/gamification.ts): points + daily streak + a 7-badge starter set, fully derived from existing ReviewEvent/Session data — no new mutable counters to keep in sync. See "Gamification" section below.

- Week 1 item bank: 62 items total (8 original hand-written samples + 54 generated) across the 5 Week 1 skills, plus a demo parent/child, so the whole loop is testable with real variety.

- demo/recallie-kid-demo.html — standalone, no-build HTML mockup of the child practice flow (real Week 1 sample questions, confetti, mascot, streak/points) used to preview the UX quickly. Not wired to the API/database — a static demo only.

- src/db/client.ts auto-detects local vs. managed Postgres (Neon/Supabase/RDS) and enables SSL accordingly — no manual config needed either way.

Key decision: Prisma → Drizzle

The sandbox environment could not reach binaries.prisma.sh (network allowlist covers npm registry only), so prisma init/migrate failed outright. Swapped to Drizzle ORM — same schema, same Postgres, no functional loss, and Drizzle was already named as an acceptable alternative in the project's own docs. If a future environment can reach Prisma's binaries and the team prefers Prisma, src/db/schema.ts is a straightforward translation back (it mirrors the documented Prisma models field-for-field).

Item bank expansion

Generated 54 new practice items for the 5 Week 1 skills (M3N01, M3M01, E3LY03, E3LA04, E3LY09) following the project's own Maths/English item-generation prompt templates — src/db/seed/week1-item-bank.json. Each item has answer key, 3–6 step step-by-step solution, 2–3 common misconceptions, 2 scaffolded hints, difficulty, and tags, in Australian English, growth-oriented language. Not yet human-reviewed — flagged as pending review in the file's own _note field and in the README.

Grading-compatibility decisions: explanatory items keep answerKey to the core factual answer only (reasoning moved to stepByStepSolution); a few items use array-valued answerKey for accepted variant phrasings; 4 multi_part items have object-valued answer keys (not gradable yet); 2 items are genuinely open-ended creative writing (answerKey: "open response"). sessionBuilder.ts excludes multi_part/open_response from live sessions so only auto-gradable items reach children.

Parent onboarding + real curriculum-week derivation

- Parent onboarding (/parent/children, GET/POST /api/children): parents can add multiple children (name, year level, state) instead of every page hard-coding demo_child_1. /child and /parent/dashboard read ?childId= from the URL, falling back to the demo child if absent. Still no real auth — every call runs as one hard-coded demo parent (demo_parent_1); adding Clerk later means swapping that id for the authenticated user's id. Adding a child outside Year 3 succeeds but returns hasContent: false and the UI shows a "coming soon" note.

- Curriculum week derivation (src/lib/curriculumWeek.ts): User.enrolledAt column (migration 0001_add_enrolled_at.sql) + computeCurrentTermWeek(enrolledAt, now) (10-week terms), replacing the old term: 1, week: 1 hard-code. Clamped to term 1 / week 1 for now — verified via a manual test that removing the clamp caused an empty session for a backdated-enrolment test child (their computed week had no curriculum content); the clamp fixes that. Raising MAX_AVAILABLE_TERM/MAX_AVAILABLE_WEEK is the only change needed once more weeks of content exist.

Gamification (points, streak, badges)

src/lib/gamification.ts computes everything from existing data rather than introducing new mutable state:

- Points: derived from ReviewEvent (10 pts correct, 5 if a hint was used, 0 incorrect) — POST /api/reviews now returns the authoritative pointsEarned per answer instead of the child page guessing client-side.

- Daily streak: consecutive calendar days with at least one ReviewEvent, staying "alive" through today even before the child has practised yet (only breaks after a full missed day).

- Badges (7, all pure functions over the same derived stats — no earned-badge table): First Steps, Mission Complete, 3-/7-Day Streak, Number Ninja (25 Maths correct), Word Wizard (25 English correct), Century Club (100 correct total).

- GET /api/gamification?childId= exposes all of this; embedded in /api/dashboard too.

- Parent dashboard shows a stats header (points/streak/badge count) + full badge shelf (locked badges shown greyed-out with their unlock condition as a teaser).

- Child page shows both today's session tally (unchanged UX) and lifetime totals, plus a dismissible "New badge unlocked!" banner detected by diffing badge state after each answer.

Two bugs found and fixed while testing this end-to-end

- GET /api/session/today's "already built today" (reused) path only ever returned plannedItemIds, never actual question content — reloading mid-day (or visiting again later the same day) showed "no items available" even with items left to answer. Fixed by hydrating full item details for the remaining, not-yet-completed items on that path.

- POST /api/reviews matched "today's session" by child + date only (no subject filter) — on a day with both a Maths and English session, an answer could mark the wrong subject's session complete. Fixed by matching on which session actually planned that item. Confirmed fixed with a scripted repro (create child → build both sessions → answer one English item → verify Maths session's completedItemIds stays empty).

Both were caught by testing the real multi-subject, multi-reload flow rather than a single happy-path run — worth remembering as a testing habit for future sessions on this app.

Delivered to Chandana as sequential git patches (recallie-week1-items.patch → recallie-parent-onboarding.patch → recallie-gamification.patch) rather than tarballs, since her local C:\recallie-app copy tracks this repo via git. Apply in that order with git apply <file>, then npm run db:migrate && npm run db:seed:demo, then commit/push herself — sandbox git still can't push directly to her GitHub repo (token scoping).

Verified working (smoke-tested via curl/scripted-python + tsc + Playwright screenshots

against the sandbox's local Postgres)

- npx tsc --noEmit clean after every change described above.

- Item bank, parent onboarding, and curriculum-week derivation verified as described in earlier entries (62 items seeded; new-child session correctly computes term 1/week 1; backdated-enrolment edge case confirmed then fixed).

- Gamification: verified points accrue correctly, mission_complete badge flips on after completing all 8 planned items, streak counts 2 consecutive practice days correctly. Playwright screenshots of /parent/dashboard (badge shelf, locked vs. earned) and /child (already-completed-today state) confirm the UI renders as intended.

- Both session bugs reproduced with a scripted repro before the fix (to confirm they were real) and re-verified fixed after.

- All commits made to the sandbox's local git (ee4a1d6, 7d7278d, c7f43e6) and exported as patch files for Chandana to apply to her own tracked copy.

Known issue to resolve with Chandana

The "needs_attention" ("Area to give more attention") status triggers whenever stability <= 7 days, which — per the documented thresholds — is true for essentially every skill during its first 1–2 weeks, even after several correct answers in a row (traced manually: 6 straight correct fast answers only reached stability ≈5.6). So new skills default to looking like they "need attention" until they mature past a week. This is a faithful port of the documented algorithm, not a bug introduced during the build — but it may read as discouraging to parents/children if shipped as-is. Options to discuss: raise thresholds, add a distinct "still building" status for skills younger than N days/reviews, or accept it.

Explicit next steps (not yet built)

- Auth (Clerk) — every add-child/dashboard/session call still runs as one hard-coded demo parent/child; no login flow. Schema already has clerkUserId ready for this.

- Human review of the 54 newly generated items before they're considered production content.

- More curriculum content — only Term 1 Week 1 has both sequence entries and items, for Year 3 only. Weeks 2–10, other terms, and other year levels still need generating; curriculumWeek.ts is ready to roll forward automatically once they exist.

- Grading support for multi_part (object-valued answers) and open_response (rubric/teacher-review) items — currently generated but excluded from live sessions.

- Stripe subscriptions / free trial gating.

- A visual "progress map" (spatial/adventure-style) beyond the badge shelf; badges are only evaluated on-demand today (no proactive notification outside an active session).

- Monthly parent report generation/email.

- Chandana hasn't yet connected a cloud Postgres (Neon/Supabase) to her local C:\recallie-app copy — .env there still needs a real DATABASE_URL before npm run dev will work locally (she is currently developing against local Postgres, which is fine for now).